Weekly Activity and Progress Report – CS 442 Group 12 for Week 4

Group Members: Brian Daza, Aditi Ghosh, Abrar Makki

Report completed by: Brian Daza

Weekly In-Person Review Meeting

- When: 2/4/2024

- Where: ARC 2nd Floor

- Missing ( why ) : n/a

- Late ( why ) : n/a

Recent Progress

- Brian built frontend login button with initial login input screen.

- Abrar built basic file structure on GitHub with backend and built sqllite3 and Django backend.

- Aditi built frontend dashboard and added sprints to the Jira.

Current Action Items ( Work In Progress )

- Brian is working on the frontend browse exhibition screen.

- Abrar is investigating and trying to implement the auth0 API and functionality for the login screen.

- Aditi is implementing the database structure and mock exhibition data for the dashboard.